## Slide 1
Q1 2025 Engagement Review
TechCorp Solutions × DataFlow Inc.
March 2025 | Prepared by: Sarah Chen, Engagement Lead
ai_parse_document
Example File

## Slide 2
Agenda
01
Executive Summary
High-level KPIs and outcomes
02
Sprint Performance
Velocity and delivery metrics
03
Revenue Breakdown
Billing detail by service line
04
Client Satisfaction
NPS and satisfaction scores
05
Q2 Roadmap
Upcoming milestones & priorities

## Slide 3
Executive Summary
Q1 2025 at a glance — all key targets met or exceeded.
$38,138
Total Revenue
+12% vs Q4
145 / 148
Story Points
Delivered
98% velocity
4.75 / 5.0
Client
Satisfaction
+0.3 pts QoQ
0
Critical Defects
Post-Deploy
All SLAs met

## Slide 4
Sprint Performance
Sprint-by-sprint delivery velocity and quality metrics.
Sprint | Planned Pts | Completed Pts | Velocity % | Client Score
Sprint 5 (Jan) | 34 | 31 | 91% | 4.6
Sprint 6 (Feb) | 36 | 36 | 100% | 4.8
Sprint 7 (Feb-Mar) | 40 | 38 | 95% | 4.7
Sprint 8 (Mar) | 38 | 40 | 105% | 4.9
Q1 Total / Avg | 148 | 145 | 98% | 4.75

## Slide 5
Revenue Breakdown
Spark Pipeline Development
12 days
38% $14,400
AI Model Deployment
8 days
29% $11,200
Databricks Workspace Setup
5 days
16% $6,000
Documentation & Knowledge Xfer
3 sess.
7% $2,700
Travel & Expenses
Lump
2% $850
TOTAL DUE (incl. 8.5% tax): $38,138

## Slide 6
Q2 2025 Roadmap
Planned milestones for April – June 2025
April
Real-time streaming pipeline
Delta Live Tables migration
May
Feature Store integration
AutoML baseline experiments
June
Production model monitoring
Q2 review & retrospective